# Final Report TO DO AAAAAAAAAAAAAAA

- Report Guidelines

- Report Rubric

# Zoom Meeting 11/24/25

2nd to last Monday meeting!

Agenda:

- Choose work sessions for ALL Remaining Deadlines

  - When is everyone free

- Buttons

- Velocity and pressure measurements tomorrow

- The Brownout problem (possibly fixed?)

  - Plan B: The Capacitors

  - Plan C: Separate AC to DC

- Code Changes:

  - We need a way for the user to interact with the start and stop passive times rather than setting the timer every day

  - Way to show the current time?

  - Current code loaded onto the ESP is: FULL_CONTROL_PANEL_CODE_ExtraThingAtStart_V3

  - https://drive.google.com/drive/u/0/folders/1mVIcWCiGS5fAfWT35F2b4vtxI3XhC1Zl

- The coldness issue:

  - We made a part freezer/part refrigerator 🙁

  - It can only support two bottles of water

# In Person Meeting 11/19

- Caleb - shave the edges of the fan

- Brent - Picking up the thing on monday

- Kalino - new prints done tomorrow

# Zoom Meeting 11/17/25

Today’s Agenda:

- Look at upcoming deadlines

- How to test velocity/pressure

To do’s

- Caleb

  - Shave down the fan

  - Water tightness (accomplished)

  - Research the DIY windmill

- Isabel

  - Look into PGE Tool Lending Library

  - Resistor to temperature sensor

  - Prewiring for Wednesday work session

  - Fix the bottles/Cans

- Kalino

  - On campus 2 pm exchange

  - Bring relay case

- Brent

  - Look into pressure

    - Can we calculate pressure somehow

    - Can we measure pressure somehow?

    - Can we build a manometer

- Matthew

  - Flow chart of how the code works

  - How to use each feature

  - Can write out the steps and the rest of us can take over the graphic portion

Next week:

Panicking

Final Testing (This Friday until next Tuesday)

Make the graphs/analyze the results

Poster

To bring on Wednesday:

- Dental Floss

- Cross stitching thread

How to test Velocity/Pressure

- String test

  - Not quantitative (yes vs no air)

- PGE Tool Lending Library

- DIY windmill rotational velocity

# 11/7/2025

Bring on Wed:

- Cardstock, towel

# 11/3/2025

Goals for Wednesday:

- Circuit stuff

- Bring cardstock

  - Potential for making the curved

  - Make some sort of test

- Make a plan to measure the velocity/airflow

# 10/27 ZOOM Meeting

Notes:

- We need a drill + bits

This Wednesday (10/27)

- Rough shape of the control panel shell

- Kalino bring mouse

- Drill holes in the 3D printed layers (confirm who bringing that tomorrow)

- Bring the cylinder (isabel)

- Bring the adhesive (Caleb)

- Bring the plugs (kalino)

- Fill + Freeze Test

- Hole for fan cord + temp sens wire test

- Plan our flow testing (Can we borrow an anemometer?)

- Vent test (Brent) - does it fit?

- Make detailed code plan

- Relay might need a 3D printed mount?

- Decide on final material for vent

  - Maybe a foam board with an exact-o blade?

- Plan the “vanes”

  - At least the corner

- Bring cardboard

  - Isabel bringing card stock

Next Wednesday (11/5)

- Fixing leaks/addressing issues from water freezing

- Start the final control panel cad

- Connect the control panel innards to the rest of the system

- Detach the relays permanently

- Final version of vent is ready for install

  - Install vent

- Tape down wires

We should have been done by now Wednesday (11/12)

- Installing final cad-ed control panel

# 10/13 ZOOM Meeting

Agenda

- Did Kieth Yi respond to Brent about the report deadline? No

- Talk about electronics update

- Code Progress Update/Goal for Wednesday

- Control Panel Location - Front is an option? Maybe look nice?

- Vanes, temperature sensor locations (need one in chamber & possibly exit air), vent

Electronics Update

- Exact Measurements for CAD can be decided (yay)

  - Button spacing might be too small

- Board: https://a.co/d/f6xSk9l using the 70mmx30mm board

- Ribbon Cable/ Isabel’s Dad’s recommendation about noise

  - Ribbon cable with neutrals separating signals, multiple power lines, wrap in aluminum tape (already have)

Tasks for upcoming week and DEADLINEs

Isabel -

Order some stuff?

more 4 digit display

ribbon cable

ribbon connector

already connected

Maybe another sensor

Think about chonky wire

Matthew

- Wed 10/15 - Pls bring other ESP for soldering

Caleb - Brainstorm wire placement for temp sensor, bring in heatsinks

Brent - Brainstorm for vent and find outline on Wed

Kalino - Make and print shorter layer (version with spigots)

# 9/22/25

To do:

- Decide on the 4 v 8 holes for the heat sinks (Update Design for presentation)

- Decide if want to do a demo for wednesday

- Slides

# 9/15/2025

What's left

- Cut into the compressor wire

- Test Relay

- Combining all the little indiv code into the big code

- Slice up the heat sinks

- Buy silicon sealant

- Drill holes in the corners of heat sinks

- Actually assemble heat sinks

Goals for wednesday

> Try to do the relay + bring the fridge to campus

> Matthew take a look at the 7 segment code

What we want to accomplish on Wednesday:

Mechatronics Session

# 9/10/2025

Agenda

- Mechatronics?

- Plan out fridge demo

- Work with the new heat sink assembly design idea

Plan for Saturday

- If not bending/draining, saturday might not be necessary

- Drill holes?

# 9/8/2025 Meeting (Zoom)

Zoom Link: (8-9 pm) https://sjsu.zoom.us/j/87267536931?pwd=eqJK9EuzNYbiYmzUNXouqJPUAyLUGv.1&jst=2

Meeting Agenda:

- Safety Course Progress

- Bend vs Change Design vs Drain Refrigerant (Therma offered to help)

- Miscellaneous Construction To dos (Cutting holes, aluminum sheet, etc)

- Break down goal of first prototype

Updates on Tasks:

- Energy Consumption Graphs: Energy Performance

  - Bottles didn’t get very cold

  - Refrigerator wasn’t turned to maximum power

  - Not too big difference between adding bottles and not

- Wireless ESP32 connection - Impossible without switching to C…(?)

- Resistors arrived

- Fan Runs Now

Upcoming Tasks:

- Updating wiring diagram with control panel

- Split extension cord + integrate with relay for fan powering

- Find libraries for temperature sensor

# 9/3/2025 (In Person + Sunday Meeting)

For report assignment: Go through the video and resubmit with our own discretion on changes.

Notes for reports:

- Revise general format.

- A little more descriptive title.

- Title case capitalization.

- Figure names and table names should have title case too.

- Table text before table, figure under picture. (We already have)

- Present tense/past tense Vimal Vs Yi debate.

- Spell out numbers rules.

- Definitely not personal narrative. (Not we)

- Don't use passive verbs.  (Avoid is/are)

- Keep sentences short.

  - Least amount of and/but.

OUR FOCUS FOR TODAY

- Remove all We’s and Ours

- Remove as many passive verbs as possible (is/are)

- Turn verbs to present tense where applicable

- Title case capitalization in figure and table names

- Keeping sentences short. Split longer sentences into multiple shorter ones. Remove and/buts where possible.

- Remove very’s/modifiers

Not helpful info

- Abstract - important

- Theoretical background - relevant stuff and any detailed stuff can always go in the appendix. (I feel like ours is already structured that way?)

- Testing results/analysis - looking at what results are and interpretation of results.

TO DO THIS WEEK:

- Finish Safety Course

- Watch the 30 minute video before the meeting on Sunday. Meeting on sunday, same time but over zoom instead. Make small formatting and writing changes to report for 1.5 h. Submit.

Isabel - Put some thought into microcontroller location. Make graphs for energy consumption. Put some thought into heat sink assembly. Look into arduino/esp connection further.

Brent - EPA 608 Type 1 certification, continue investigating wifi on ESP32

Kalino - Test out buttons/print some extras. ergonomics/sizing. Put some thought into microcontroller location

Matthew - Draft of ESP32 code. First draft of circuit with buttons

Also share the progress on the pseudo code

Caleb - Flaring details

# 8/31 Meeting (Zoom) - Sunday

Today's agenda:

- Most important item: Planning the refrigerant line cutting/recharging

- Going over New Calendar/ Assigning Tasks

- Reviewing Previous Week’s Tasks

- Problem - Fan

ACTION PLAN -

Matthew - Looking into arduino

Brent - looking into the Wifi part of arduino

- Renting the equipment from Autozone

Caleb - Look into flaring of the pipe

Kalino - put some brain into the control panel mounting

Isabel - Update the power diagram, water bottle power consumption thing,

# 8/27 Meeting (In Person Summary)- Wednesday

ACTION PLAN - Complete before Monday Meeting 9/1 (Or Sunday if we Switch)

Kalino - First draft of the control panel in CAD

Matthew - Pseudo code for the control panel / brainstorm how the code will look like

- Look into how the 7 segment works. Is there a library somewhere? How do we control the 28 segments if there's only 4 pins? What does CLK do?

Brent - Pick up the PGE supplies and coordinate with Isabel for meetup to transfer them

Caleb - Coordinate with Isabel to transfer Refrigerator

Isabel - Rework our schedule/Gantt chart to match what’s actually going on

- Record the current power consumption of the mini refrigerator

- Send emails for the storage space in Eng 141

- How to power the ESP32 inside the refrigerator

Unclaimed To Do’s:

- Investigate how the WIFI part of the ESP32 works.

- Calculate amount of water for ice cubes

- Research thermal paste for heat sink assembly - Paste that is thermally conductive

- Research what type of sealant to use for the ice cubes - Silicone would be fine?

Design items that we should start brainstorming over the weekend:

- How will the heat sink assembly be held together without welding

- What’s our wire management going to look like/where should the ESP32 sit

# 8/25 Meeting (Zoom) - Monday

Today's agenda:

- Welcome back (Yippee)

- Review key points from last Wed presentation

- Check in on schedule

  - Do we need to make subteams?

- Fill out Hazard declaration form - or at least brainstorm to submit Wed

- Discuss next steps/action items

Notes from last week's meeting:

- Dr. Yi has not posted the slides from last wednesday RIP

- Submit revised report with comments from last semester final report (end of week?)

- 1st presentation around the end of September? Around the 24th?

- First iteration of prototype due OCTOBER 1st (AAAA)

- We have access to lab space. We will be added to the safety course hopefully before Wednesday?

- Weekly meetings with instructor should take place at the location of prototype (the lab space)

- Also - Funding has been resolved with Lydie (yay) - Awaiting response about the refrigerant. Might not be able to ship.

- There must always be at least two people in the lab room at once

Next Steps for Project:

MECHATRONICS

- ESP32 - Figure out which exact model it is (Isabel)

  - Figure out if we need other circuit bits

- Outline of the code - Pseudocode

CONSTRUCTION

- Open up the fridge

  - How to tie into existing portion

  - Make our plan for the freezer moving

    - Watch some more videos → Procedure (can be rough)

OTHER

- CAD for control panel - Reach out to Kalino?

- Revise Report with Comments - Brent

What’s left to purchase:

Circuit stuff? - Buttons?

Goals for wednesday:

- Start pseudocode/structuring code

- Submit final report again (might be wednesday night)

- Plan out our design for control panel